PROJECT KICKOFF

PROJECT NAME: Smart Agriculture system based on IoT

PROJECT MANAGER: Pasupula Rajini

Project Scope:

# Project Summary

"Smart Agriculture System based on IoT", it’s a device/app based on IoT. which provides the info regarding weather conditions like temperature, humidity, and soil moisture. Which helps user to monitor the things easily.

# Project Requirements

- IBM Cloud

- IBM Watson IoT platform

- Node-Red

- Python IDE

# Functional Requirements

- IoT Simulator

- Open weather API

# Technical Requirements

- Web application

# Software Requirements

- Node-Red

- Python IDE

Project Schedule:

- 18/06 -Project Details,Planning, Creation of IBM Cloud Account.

- 19/06 - Exploring IBM Watson IoT Platform(Device created,API Key & protection)

- 20/06 - Development Environment

- 22/06 -Connecting the IOT Simulator To Watson IOT Platform.

- 23/06 - installing of  Node.is & Node-Red

- 24/06 - Installing required nodes and connecting to IBM Watson IoT Sensor

- 25-28/06 - Creating web app and working with python code

- 30/06 -Completion of project

Project Team: Project by "Pasupula Rajini"- {Project Manager}

Project Deliverables:

This is a user friendly app .Which would greatly help people working in farming sector .By which user can monitor and complete their required tasks such as turning on/off motor .And also make requisite changes in their working field according to the data provided by this app(i.e. Humidity,temperature,soil_moisture..).